## Slide 1
TEAM ALIGNMENT CANVAS
Team Alignment Canvas
Teams involved: ____________________
Date filled: ________ Next re-check: ________
Fill in the kickoff, re-check signals weekly and the full canvas monthly
Alignment decays between meetings; the canvas exists to catch the drift early

## Slide 2
1
The outcome we serve
Goal: ____________________
KPI and target: ____________________
Deadline: ____________________
Why it matters now: ____________________

## Slide 3
2
What each team owns
Team | Contribution (an outcome, owned) | Owner | Capacity share
Growth | Qualified pipeline for the new segment | A. Weber | 30%
Product |  |  | 

## Slide 4
3
Dependencies and handoffs
From | To | What | When | Risk if late
Product | Growth | Feature list for campaign | W36 | Campaign slips a month

## Slide 5
4
Signals we watch weekly
Signal | Source | Healthy looks like
Pipeline created for segment | CRM | EUR 150k+/week
Task activity on the shared project | PM tool | No workstream quiet for 5+ days

## Slide 6
5
Decisions and escalation
Decision type | Who decides | Escalation path
Scope trade-offs | Product lead | COO within 48h